# KidGrow-Plus (NeoKid Care) — Security Verification Report

Item 4b · Formatted sign-off deliverable · Generated 2026-10-23 from the repo record (regenerate any time with docs/FORMAT-4b-generate.py).

| Field | Value |
| --- | --- |
| Branch / commits | staging, 02679df (Phase 2) … 944c73a (dashboard 8/8) |
| Environments | Staging bubnidgejmbzkevxvthl · Prod jmlvcrekttbzibqitftj |
| Migrations live | 0007 + 0008 on BOTH envs · 0009 on staging only (prod gated to 2026-11-05) |
| Suites | isolation 146/146 · cloud-offline 598/598 · full npm test exit 0 |

# 1. Phase 1 findings (audit 2026-10-13, re-verified through 2026-10-23)

Repo result stands: 16 RLS-enabled tables, 0 views, 21 locked DEFINER functions, 0 always-true policies, 0 npm vulnerabilities, no committed secrets (148-commit scan).

| ID | Finding | Severity | Status |
| --- | --- | --- | --- |
| S1 | No tenant isolation in legacy backend | Critical | Done — 0001 tenant core + isolation suite green |
| S2 | Staff PINs plaintext, synced to cloud | High | Done — salted SHA-256 + lockout (36/36 tests) |
| S3 | Supabase JWT in localStorage (XSS steals session) | High | Open — mitigations in place, residual documented |
| S4 | Paywall UI-only (devtools bypass) | Medium | Accepted — server enforcement via M3 lifecycle |
| S5 | Service worker caches all same-origin GET | Medium | Done — /api/* bypassed + asserted |
| S6 | No security headers / CSP | Medium | Done — HSTS/CSP asserted, enforced-header proof |
| S7 | Encrypted-backup 4-char passwords | Medium | Done — minimum 8 + asserted |
| S8 | No MFA / lockout / session revoke | Medium | Partial — TOTP + lockout done; 0009 adds server aal2 (staging) |
| S9 | API functions lack schema validation + rate limits | Low | Planned — before any PHI API |
| S10 | Webhook redelivery duplicates rows | Low | Planned — dedupe key (money-effect idempotent) |
| S11 | No package.json/lockfile (supply-chain drift) | Low | Done — lockfile + npm test wired |

Verified non-issues: no eval/document.write; OSV zero vulns for vendored supabase-js 2.117.3 / qrcode-generator 1.4.4; consistent output encoding in report paths.

# 2. Phase 2 verification (0007 role governance + 0008 TRUNCATE revoke)

## 2.1 Migration 0007 — staging VERIFIED 2026-10-21/22

Apply: Success. Census at verify: 2 tenants / 4 memberships / 4 patients.

Fingerprint 2/7/2 (functions / block_delete triggers / CHECKs).

E-block E1–E5 all PASS (readonly deny x2, owner DELETE 0 + row intact, owner positive controls x2).

Q1=0 (no DELETE policies) · Q2=0 (no PUBLIC/anon EXECUTE) · Q5 = 0007 set exactly · Q8 = 7/7 triggers.

Q7 baseline recorded: full grants incl. TRUNCATE/TRIGGER to anon+authenticated on all 16 tables — RLS is the live gate.

## 2.2 Migration 0007 — prod VERIFIED 2026-10-22

Pre-flight green (census 0/0/0, fingerprint 0/0/0, 3 auth users). Apply: Success.

Fingerprint 2/7/2, E1–E5 PASS, census+Q1+Q2 clean, Q5 exact.

Prod Q7: uniform 5-privilege pattern, never had TRUNCATE/TRIGGER (staging-only drift).

## 2.3 Migration 0008 — VERIFIED both envs 2026-10-22

Staging: TRUNCATE/TRIGGER grants 64 -> 0 rows; E-block 5/5 PASS (no behavior change).

Prod: pre-check already 0; apply no-op Success; post 0; E-block 5/5 PASS.

Suite 134/134 at the time. Latent TRUNCATE-bypasses-RLS finding RESOLVED.

# 3. P3.1 staging verification (0009 aal2 enforcement + grace UX)

Commit 7cdc84f. Staging apply: Success (2026-10-22).

0009 gates: owner/admin/doctor WRITES (clinical via tenant_can_write + privileged-actor policies) and privileged audit READS (audit_events, break_glass_events) on aal2.

Deliberately ungated: nurse writes, auditor reads, audit/break-glass INSERTs, tenant mint, profiles/subscription reads, membership reads, accept_invite/ensure_profile.

App grace UX (ships first): MFA_GRACE_UNTIL 2026-11-05; amber optional-verify banner before, red required banner after; 42501 failures route to verification, not raw errors.

Suites: isolation 146/146 (12 new 0009 asserts) · cloud-offline 598/598 (3 grace asserts) · full run exit 0.

PROD 0009 GATED until on/after 2026-11-05 (warn-then-enforce; locked decision).

| E-check | Expectation | Staging result |
| --- | --- | --- |
| E1 | readonly direct INSERT -> 42501 | PASS |
| E2 | readonly sync-RPC -> 42501 | PASS |
| E3 | owner DELETE -> 0 rows, intact | PASS |
| E4 | owner aal2 INSERT -> allowed | PASS |
| E5 | owner aal2 sync-RPC -> inserted | PASS |
| E6 | owner aal1 INSERT -> 42501 (P3.1) | PASS |
| E7 | audit reads: aal2 sees 1, aal1 sees 0 | PASS |

| Step B baseline (corrected 2026-10-22) | Value |
| --- | --- |
| my_aal2 grantees | postgres (owner) + authenticated + service_role — 3 rows, none PUBLIC/anon |

# 4. Locked Phase 3 decisions

| Key | Decision |
| --- | --- |
| (a) aal2 roles | owner + admin + doctor |
| (b) Scope | writes + sensitive reads |
| (c) Rollout | 14-day warn-then-enforce (grace until 2026-11-05) |
| (d/e) Tenant minting | P3.2 owns t_ins; cap 1 tenant/user |
| (f) Confirm-email | ON (staging enabled 2026-10-23; prod already on) |
| (g) L4 framing | X-Frame-Options: DENY |
| (h) M3 PHI encryption | full design inside Phase 3 |

# 5. Dashboard values (copied from Supabase dashboard 2026-10-23)

| # | Value | Staging | Prod |
| --- | --- | --- | --- |
| 1 | Project ref | bubnidgejmbzkevxvthl | jmlvcrekttbzibqitftj |
| 2 | Region | ap-south-1 | (to confirm) |
| 3 | Postgres | 17.11.0.003 | (to confirm) |
| 4 | MFA/TOTP | Enabled | (to confirm) |
| 5 | Confirm-email | ON (enabled 2026-10-23) | ON (already on) |
| 6 | Backup plan | None — Free plan | Likely none — FREE org (CONFIRM; go-live blocker) |
| 7 | Earliest restore | n/a | (to confirm) |
| 8 | JWT expiry | 3600 (default kept) | 3600 (assumed default) |

Both projects migrated HS256 -> ECC P-256 signing keys ~Oct 15 (upgrade). Previous keys revokable now — recommended on both projects.

Prod Data API posture: 16/16 tables exposed, 0/23 functions, max rows 1000; 'Automatically expose new tables' ON — recommended OFF.

# 6. Clinical sign-off status (F1 / F9 / F25)

F1 dose sheet (30 rows) verified CURRENT against js/drugs.js 30/30 — ready to sign, UNSIGNED.

F9 growth spot-check sheet (21 cells, WHO + INTERGROWTH) created — UNSIGNED.

F25 NICU case-log sheet (10 real de-identified cases) created — UNSIGNED.

Evidence locker evidence/m7/ scaffolded; filing + retention (>=3y) rules recorded.

Rule: no real prescriptions/patients until all three are clinician-signed and filed.

# 7. Open items and go-live blockers

| # | Item | Owner | State |
| --- | --- | --- | --- |
| 1 | Prod paid backup/PITR plan | Owner | BLOCKER — confirm + upgrade before go-live |
| 2 | Prod 0009 apply + verify | Agent+Owner | Gated to on/after 2026-11-05 |
| 3 | F1/F9/F25 clinician sign-offs | Clinician | Sheets ready; awaiting validator |
| 4 | PAT rotation (token traveled via chat) | Owner | 2 min in GitHub settings |
| 5 | Custom SMTP on prod | Owner | Before go-live (invites/resets deliverability) |
| 6 | Revoke previous HS256 JWT keys | Owner | One click per project |
| 7 | Auto-expose new tables -> OFF | Owner | One toggle per project |
| 8 | M7 gates (pentest/UAT/restore/DPDP/go-no-go) | Humans | After sign-offs |
| 9 | anon/service_role -> new API-key format | Agent | Later Phase 3 item |

# 8. Evidence index (repo paths)

docs/security/phase2-completion.md — Phase 2 + P3.1 completion record

docs/security/phase2-live-verify.sql — Part 1 inventory + Part 2 E-block v2 (E1–E7)

docs/security/phase3-plan.md — Phase 3 draft plan with decision checklist

docs/security/dashboard-values.md — dashboard values 8/8 + posture notes

supabase/migrations/0007_role_governance.sql, 0008_revoke_truncate_trigger.sql, 0009_aal_enforcement.sql

tests/tenant-isolation.test.js (146), tests/cloud-offline.test.js (598)

docs/F1-DOSE-SIGNOFF.md, docs/F9-GROWTH-SPOTCHECK.md, docs/F25-NICU-CASELOG.md, evidence/m7/

evidence/ui/ — dashboard + settings screenshots

# 9. Sign-off

By signing, reviewers confirm the results above were witnessed (live output pasted back) and the open items in section 7 are understood.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Security reviewer (agent-assisted) |  |  |  |
| Clinic owner |  |  |  |
| Clinical validator (F1/F9/F25) |  |  |  |